Team: 1

Project: DMA205 Build Prototype

DEV109 Names: Tyler Chung, Gabriella Franco, Jesse Nkinsi, Consolate Banza Mpanga

DMA205 Names: Rahul Bothra, Abigail Ambaw, Maggie Chao, Nhi Dang, Sthefania Scaccabarozzi

Task 1: GitHub Setup

- DEV109 Collaborator(s): Tyler Chung

- DMA205 Collaborator(s): None

- Accountability: Create a team GitHub account and repository, set up file structure, enable GitHub Pages

- Status: Completed

- Begin Date: 6/10/2026

- Due Date: 6/14/2026

- Completion Date: 6/13/2026

Task 2: Index Page Layout and CSS Styling

- DEV109 Collaborator(s): Tyler Chung

- DMA205 Collaborator(s): None

- Accountability: Build project hub, navigation cards, and CSS styling

- Status: Completed

- Begin Date: 6/10/2026

- Due Date: 6/14/2026

- Completion Date: 6/13/2026

Task 3: Template Page Creation

- DEV109 Collaborator(s): Tyler Chung

- DMA205 Collaborator(s): None

- Accountability: Create a template page for the prototypes

- Status: Completed

- Begin Date: 6/12/2026

- Due Date: 6/14/2026

- Completion Date: 6/13/2026

Task 4: Employment Easel Prototype

- DEV109 Collaborator(s): Tyler Chung

- DMA205 Collaborator(s): Rahul Bothra, Abigail Ambaw

- Accountability: Create a prototype page for the Employment Easel site

- Status: Completed

- Begin Date: 6/12/2026

- Due Date: 6/14/2026

- Completion Date: 6/14/2026

Task 5: Dream Story Engine Prototype

- DEV109 Collaborator(s): Gabriella Franco

- DMA205 Collaborator(s): Maggie Chao

- Accountability: Create a prototype page for the Dream Story Engine site

- Status: Completed

- Begin Date: 6/12/2026

- Due Date: 6/14/2026

- Completion Date: 6/13/2026

Task 6: Bloom Prototype

- DEV109 Collaborator(s): Jesse Nkinsi

- DMA205 Collaborator(s): Nhi Dang

- Accountability: Create a prototype page for the Bloom site

- Status: In Progress

- Begin Date: 6/12/2026

- Due Date: 6/14/2026

- Completion Date: TBD

Task 7: Pet Sitting Notebook Prototype

- DEV109 Collaborator(s): Consolate Banza Mpanga

- DMA205 Collaborator(s): Sthefania Scaccabarozzi

- Accountability: Create a prototype page for the Pet Sitting Notebook site

- Status: Completed

- Begin Date: 6/12/2026

- Due Date: 6/14/2026

- Completion Date: 6/13/2026